## Slide 1: CSC364-Software Engineering Week-1 Lecture-12 Semester-# Fall 2018
                Prepared by:
                M. Sajid Farooq

## Slide 2: Prototyping
Example: Text Editor

## Slide 3: Prototyping

## Slide 4: Prototyping
Strengths
  The designer demonstrates the prototype, the user evaluates for problems and suggests improvements.
  This loop continues until the user is satisfied
  Users give corrective feedback
  When the user is satisfied, the prototype code is brought up to the standards needed for a final product.
  Developers learn from customers
  A more accurate end product
  Unexpected requirements accommodated
  Steady, visible signs of progress produced
  Interaction with the prototype stimulates awareness of additional needed functionality

## Slide 5: Prototyping
Deficiencies
  The customer may want the prototype delivered.
  Customer may not aware of complete product.
  Overall maintainability may be overlooked
  Developer may makes implementation compromise

## Slide 6: Prototyping
When to use this Model
  Requirements are unstable or have to be clarified
  As the requirements clarification stage of a waterfall model
  Develop user interfaces
  Short-lived demonstrations

## Slide 7: Spiral Model

## Slide 8: Spiral Model

## Slide 9: Spiral Model

## Slide 10: Spiral Model
Strengths
  Software is developed in evolutionary releases
  The model is divided into the set of framework (planning, Risk analysis, construction, deployment, communication)
  Iterative nature of prototyping with the control and systematic nature of waterfall model.
  Critical high-risk functions are developed first
  Users can be closely tied to all lifecycle steps
  Early and frequent feedback from users

## Slide 11: Spiral Model
Deficiencies
  Time spent for evaluating risks too large for small or low-risk projects
  Time spent in planning, resetting objectives, doing risk analysis and prototyping may be excessive
  The model is complex
  Risk assessment expertise is required
  Spiral may continue indefinitely
  Developers must be reassigned during non development phase activities

## Slide 12: Spiral Model
When to use this Model
  When creation of a prototype is appropriate
  When costs and risk evaluation is important
  For medium to high-risk projects
  Users are unsure of their needs
  Requirements are complex
  Significant changes are expected (research and exploration)

## Slide 13: Recommended here
See
  The Concurrent Development Model
  Formal methods
  You may be asked in a quiz.

## Slide 14: Further Reading
Do read the models from internet and different literatures.
Some documents have been uploaded on the group to be read against this lecture.
Do read them, the earliest.

## Slide 15: Conclusion
What ever be the Model, you must know the right situation for selecting a particular model. More you should be aware of the associated advantages and disadvantages.

## Slide 16: The discipline of SE
SE and its relation to other fields.
SE
OOSE
SPM
SQM
SEP
SQC
SQA
OOM

## Slide 17: Concepts of OOP

## Slide 18: SDLCs
How many of you know any SDLC ?
What are they ?

## Slide 19: SDLCs
Water Fall Model
The Incremental Model
The RAD Model
Prototyping
The Spiral Model

## Slide 20: SDLCs
The Concurrent Development Model
Component based Development
The Formal Methods
Agile Methods
  xP (Extreme Programming)
    SCRUM

## Slide 21: SDLCs - Water Fall Model
The waterfall model is a sequential software development model (a process for the creation of software) in which development is seen as flowing steadily downwards (like a waterfall) through the phases of requirements analysis, design, implementation, testing (validation), integration, and maintenance.

## Slide 22: SDLCs
Different phases yields different things:
  Work Products
  Deliverables
IEEE 1074 Software Product Development Life Cycle Model
  Show it.
IEEE Std 830-1998 Recommended Practice for Software Requirements Specifications
  Show it.